## Slide 1: Informatics 43 – April 19, 2016

## Slide 2: Things to know
Midterm on Thursday, April 21
  Closed book, closed notes, bring pen/pencil
  Questions available on web page
  Special seating plan
Lectures are recorded with UCI Replay
No discussions this Friday
Readings for next Tuesday

## Slide 3
What is Software Engineering?
Informatics 43:
The process of constructing software.
Phases of development other than programming.
Principles and qualities of enduring value.
Also of interest:
Managing software development teams.
Making money – business models.
Software’s impact on users, organizations, and society.
Straight outta Week 1

## Slide 4
What is Software Engineering?
Informatics 43:
The process of constructing software.
Phases of development other than programming.
Principles and qualities of enduring value.
Also of interest:
Managing software development teams.
Making money – business models.
Software’s impact on users, organizations, and society.
Straight outta Week 1

## Slide 5
The Process of Constructing Software
Software Process Models
The Software Lifecycle

## Slide 6
The Process of Constructing Software
The Process of Dining at a Restaurant

## Slide 7
The Process of Constructing Software
The Process of Dining at a Restaurant
Activities (in alphabetical order):
Eat
Pay
Select
Serve

## Slide 8
Restaurant | Type of Restaurant | Order of Activities
Eat, Pay, Select, Serve

## Slide 9
We just modeled
The Process of Dining at a Restaurant
Was anything left out?
Is the model too simple?
Is the model useful?

## Slide 10
A Programming-centric Software Process Model
Application domain problem
Programming problem
Figure 4.1 A simple process

## Slide 11
The Waterfall Software Process Model
Figure 4.2 A waterfall model

## Slide 12
Incremental Software Process Model

## Slide 13
Spiral Model

## Slide 14
The Mythical Man-Month, Frederick Brooks
Causes for scheduling disasters:
We expect that all will go well.
We confuse effort with progress, and think that people and months are interchangeable.
Managers are often insufficiently stubborn.
Schedule progress is poorly monitored.
When schedule slippage is recognized, more people are added.
Brooks’s Law:
Adding manpower to a late software project makes it later.

## Slide 15
The Mythical Man-Month
Why is the man-month as a unit for measuring the size of a job a dangerous and deceptive myth?